ementation & Technical Design Document

1. Document Control

1.1 Document Purpose

This document defines how MOSAIC will be designed, implemented, integrated, tested, deployed, and maintained.

The PRD defines:

- what MOSAIC must do;

- why it exists;

- who uses it;

- required modalities;

- expected workflows;

- product requirements;

- evaluation requirements;

- limitations and ethical boundaries.

This implementation document defines:

- software architecture;

- hardware integration architecture;

- repository structure;

- data architecture;

- APIs;

- ML pipelines;

- preprocessing;

- feature extraction;

- model interfaces;

- multimodal fusion;

- frontend/backend responsibilities;

- testing;

- deployment;

- development-agent rules;

- implementation sequence.

The implementation document must not override the PRD.

If an implementation decision conflicts with a PRD requirement, the conflict must be identified and resolved rather than silently changing the requirement.

The PRD explicitly positions MOSAIC as an experimental multimodal AI-based signal-analysis/classification platform and not as a medically or legally certified lie detector.

1.2 Document Hierarchy

The project documentation will follow this hierarchy:

MOSAIC PRD

│

│ Defines WHAT and WHY

▼

Implementation & Technical Design

│

│ Defines HOW

▼

Architecture Decisions

│

▼

Module Specifications

│

▼

Implementation Tasks

│

▼

Source Code

│

▼

Tests

│

▼

Validation / Evaluation

Supporting documents:

PRD

├── Implementation Document

├── Dataset & Data Dictionary

├── Hardware Specification

├── API Specification

├── ML Experiment Documentation

├── Test Plan

└── Agent Rules

1.3 Document Status

| Field | Value |
| --- | --- |
| Project | MOSAIC |
| Full Name | Multi-Model Orchestration of Signals Across Integrated Channels |
| Document | Implementation & Technical Design Document |
| Version | 1.0 |
| Status | Implementation Baseline |
| Primary Modalities | Physiological, Audio, Computer Vision |
| Primary ML Objective | Experimental multimodal classification |
| Product Type | Academic/research prototype |
| PRD | MOSAIC Product Requirements Document |
| Implementation Agents | Antigravity + Codex |
| Hardware | Subject to final team validation |
| Dataset | Curated dataset to be provided/validated |

1.4 Version History

| Version | Status | Description |
| --- | --- | --- |
| 0.1 | Draft | Initial technical structure |
| 0.5 | Review | Architecture refinement |
| 1.0 | Baseline | Approved implementation baseline |
| 1.x | Revision | Minor implementation changes |
| 2.0 | Major revision | Major architectural change |

Every architectural change must be documented.

1.5 Authors and Contributors

The document should maintain a contributor table:

| Role | Responsibility |
| --- | --- |
| Project Lead | Overall architecture and coordination |
| ML Team | Dataset, preprocessing, models, evaluation |
| Hardware Team | Sensor, ESP32 and power architecture |
| Backend Team | APIs, database, orchestration |
| Frontend Team | Operator/research UI |
| QA | Testing and validation |
| Faculty/Evaluator | Academic review |

Individual names can be added after team responsibilities are finalized.

1.6 Intended Audience

This document is intended for:

- developers;

- ML engineers;

- data engineers;

- hardware developers;

- frontend developers;

- backend developers;

- QA/testers;

- project leads;

- researchers;

- faculty/evaluators.

It is also the primary technical context document for Antigravity and Codex.

1.7 Related Documents

Required project documents:

/docs

PRD/

implementation/

data/

hardware/

api/

ml/

testing/

deployment/

research/

The following documents must remain separate:

- MOSAIC PRD

- MOSAIC Implementation Document

- MOSAIC Dataset/Data Dictionary

- MOSAIC Hardware Specification

- MOSAIC API Specification

- MOSAIC ML Experiment Documentation

- MOSAIC Test Plan

1.8 Terminology

The implementation must consistently use:

| Term | Meaning |
| --- | --- |
| Experiment | Configured experimental protocol |
| Participant | Person participating in an experiment |
| Session | One experimental session for a participant |
| Trial | One question/response interaction |
| Modality | Physiological, audio or vision channel |
| Feature | Model-consumable derived value |
| Ground Truth | Experimentally defined label |
| Prediction | Model output |
| Fusion | Combining multiple modality outputs/features |
| Quality | Usability/reliability measurement of a signal |
| Baseline | Pre-trial reference measurement |

1.9 Change-Control Rule

No developer or AI agent may silently change:

- PRD requirements;

- ground-truth definitions;

- dataset schema;

- model evaluation methodology;

- hardware assumptions;

- fusion methodology;

- security/privacy requirements.

Changes must be documented.

1.10 Traceability Requirement

Every major implementation module must eventually map to one or more PRD requirements.

Example:

PRD-13 Physiological Channel

↓

IMP-40 Physiological Acquisition

↓

physiology/acquisition/

↓

tests/physiology/

2. Executive Technical Summary

2.1 System Overview

MOSAIC is a modular multimodal system that processes three primary channels:

MOSAIC

│

┌─────────────┼─────────────┐

│             │             │

▼             ▼             ▼

Physiological     Audio         Vision

│             │             │

▼             ▼             ▼

Preprocessing   Preprocessing  Preprocessing

│             │             │

▼             ▼             ▼

Features       Features      Features

│             │             │

▼             ▼             ▼

Physiology      Audio Model   Vision Model

Model              │             │

│             │             │

└─────────────┼─────────────┘

▼

Fusion Engine

│

▼

Experimental Result

The PRD requires independent modality analysis before multimodal fusion so the contribution of each channel can be evaluated.

2.2 Primary Components

MOSAIC will consist of:

- Experiment Management

- Participant Management

- Session Management

- Trial Management

- Data Acquisition

- Physiological Pipeline

- Audio Pipeline

- Computer Vision Pipeline

- Feature Engineering

- Modality Models

- Fusion Engine

- Evaluation Engine

- Backend API

- Frontend

- Database

- File/Object Storage

- Hardware Integration

- Logging/Monitoring

- Testing Infrastructure

2.3 Architectural Principle

The most important architectural principle is:

No modality should be tightly coupled to another modality.

For example:

Audio failure

↓

Audio unavailable

↓

Physiology + Vision

↓

Fusion handles missing modality

The PRD explicitly requires that an unavailable modality not be treated as a meaningful numerical measurement.

2.4 Experimental Nature

The implementation must preserve the PRD's experimental positioning.

The system should generate outputs such as:

Experimental Classification:

Deceptive

Probability:

0.78

Confidence:

0.74

Available modalities:

Physiological ✓

Audio ✓

Vision ✓

Model:

Fusion-v1.0

It must not generate deterministic claims such as:

THIS PERSON IS LYING.

The PRD explicitly prohibits such deterministic positioning.

3. Background & Technical Context

3.1 Problem Being Implemented

The technical problem is not simply:

train one ML model.

It is:

Acquire

↓

Synchronize

↓

Validate

↓

Preprocess

↓

Extract features

↓

Run independent models

↓

Fuse

↓

Evaluate

↓

Report

The PRD identifies multimodal synchronization, signal quality, classification validity, data leakage and reproducibility as important concerns.

3.2 Why Modular Architecture Is Required

The hardware and final dataset are not completely frozen yet.

The PRD explicitly states that hardware requirements may change and that the exact hardware architecture is to be finalized separately.

Therefore:

BAD

Application

↓

Direct MAX30102 code

Instead:

Application

↓

Physiological Interface

↓

Sensor Adapter

↓

MAX30102 / Future Sensor

This allows the sensor to change without rewriting the application.

3.3 Dataset Dependency

The curated dataset will determine the final feature implementation.

The PRD explicitly says the final feature schema must align with the actual dataset and that columns should not be invented merely because they sound scientifically interesting.

Therefore:

Implementation Document

↓

Expected Data Contract

↓

Actual Curated Dataset

↓

Schema Validation

↓

Final Feature Set

Not:

Implementation Document

↓

Invent 300 columns

↓

Force dataset to fit

3.4 Synthetic Data

Synthetic data may be used for:

- UI development;

- API testing;

- integration testing;

- hardware simulator testing;

- pipeline testing.

It must not be represented as real experimental evidence.

The PRD explicitly requires final model evaluation to distinguish synthetic data from experimentally collected data.

4. Implementation Principles

4.1 PRD Is the Product Authority

The PRD defines the product requirements.

The implementation document defines the technical solution.

Therefore:

Requirement ≠ Implementation

Example:

PRD:

MOSAIC must analyze audio for speech characteristics.

Implementation may choose:

Python

librosa

OpenSMILE

PyTorch

scikit-learn

But those are implementation choices.

4.2 Modular Design

Each major component must expose an interface.

Example:

class PhysiologicalProcessor:

def preprocess(self, signal):

...

def extract_features(self, signal):

...

def quality_score(self, signal):

...

Audio and vision follow the same conceptual contract.

4.3 Interface-Based Hardware

Hardware code must not leak into business logic.

Preferred:

DeviceManager

↓

PhysiologicalSensorInterface

↓

ESP32Adapter

↓

Sensor

4.4 Version Everything Important

Version:

- dataset;

- schema;

- feature pipeline;

- model;

- experiment configuration;

- question set;

- code;

- API;

- firmware.

A prediction should eventually be traceable to:

trial_id

+

dataset_version

+

feature_version

+

model_version

+

fusion_version

+

experiment_version

The PRD explicitly requires prediction reproducibility through model, dataset, feature and experiment versions.

4.5 No Silent Failure

Bad:

Vision failed

↓

use 0

↓

fusion

Good:

Vision failed

↓

vision_available = false

↓

quality = invalid

↓

fusion applies missing-modality policy

4.6 No Fake Confidence

Confidence must come from the actual model/pipeline.

Never:

confidence = random_value()

Never:

confidence = prediction_probability

unless the probability has actually been validated/calibrated as appropriate.

4.7 Reproducibility

Every ML run should record:

dataset version

code commit

feature version

model configuration

random seed

training configuration

evaluation configuration

metrics

artifact paths

5. Development Standards

5.1 Language Standards

Recommended baseline:

Backend / ML

Python

Frontend

Use the team's approved frontend framework.

Firmware

Use the language/toolchain supported by the selected ESP32 development environment.

5.2 Python Standards

Use:

- type hints;

- meaningful function names;

- small functions;

- docstrings for public interfaces;

- structured exceptions;

- logging instead of arbitrary print() statements;

- configuration instead of hard-coded paths.

Example:

def calculate_heart_rate(

rr_intervals_ms: list[float],

) -> float:

"""Calculate heart rate from valid RR intervals."""

5.3 Naming

Use:

snake_case

for Python variables/functions.

Classes:

PascalCase

Constants:

UPPER_SNAKE_CASE

Dataset columns:

snake_case

Examples:

heart_rate_bpm

spo2_percent

mean_pitch_hz

blink_rate_per_minute

5.4 No Ambiguous Names

Avoid:

hr

x1

data2

result

temp

final

final2

new_final

Prefer:

heart_rate_bpm

participant_id

trial_features

fusion_prediction

5.5 Error Handling

Every failure should have:

error code

message

context

timestamp

component

severity

trace/correlation ID

Example:

{

"error_code": "PHYSIO_SIGNAL_001",

"message": "Physiological signal quality below threshold",

"component": "physiological_pipeline",

"trial_id": "T001",

"severity": "warning"

}

5.6 Logging

Logs should distinguish:

DEBUG

INFO

WARNING

ERROR

CRITICAL

Do not log sensitive participant information unnecessarily.

5.7 Git Standards

Recommended branches:

main

develop

feature/*

fix/*

research/*

hardware/*

Feature branches should be focused.

Example:

feature/physiological-pipeline

not:

feature/everything

5.8 Commit Standards

Example:

feat: add physiological acquisition interface

feat: add trial lifecycle state machine

fix: handle missing audio modality during fusion

test: add dataset schema validation tests

6. Antigravity Development Rules

This section will later become the mandatory Antigravity rule document.

6.1 Primary Rule

Antigravity must treat:

MOSAIC PRD

+

MOSAIC Implementation Document

as authoritative project context.

6.2 Before Coding

Antigravity must:

- inspect repository;

- inspect current branch;

- inspect existing architecture;

- identify related files;

- inspect tests;

- inspect configuration;

- identify dependencies;

- compare requested work against PRD;

- compare requested work against implementation document;

- produce an implementation plan.

6.3 Do Not Assume

Antigravity must not assume:

- hardware specifications;

- sensor capabilities;

- dataset columns;

- model performance;

- API behavior;

- database schema;

- library versions;

- missing files.

If something is unknown:

UNKNOWN

must be reported rather than fabricated.

6.4 Scope Control

If the task says:

Implement physiological preprocessing.

Antigravity must not automatically modify:

- frontend;

- authentication;

- unrelated models;

- database migrations;

- unrelated UI;

- unrelated hardware firmware.

Unless required by the implementation dependency.

6.5 Existing Code First

Before creating a new component:

Search

↓

Inspect

↓

Reuse if appropriate

↓

Extend if appropriate

↓

Create only when necessary

6.6 Testing Requirement

After implementation:

Code

↓

Unit tests

↓

Integration tests

↓

Relevant existing tests

↓

Static checks

↓

Report

Antigravity must not claim a feature is complete merely because the code compiles.

6.7 Reporting Requirement

Every task completion report should include:

TASK

FILES CHANGED

IMPLEMENTATION

TESTS RUN

TEST RESULTS

REQUIREMENTS SATISFIED

KNOWN LIMITATIONS

FOLLOW-UP REQUIRED

7. Codex Development Rules

Codex will primarily act as a code implementation/review/debugging engine.

7.1 Before Editing

Codex must inspect:

existing implementation

interfaces

types

tests

configuration

dependencies

related modules

7.2 Minimal Change Principle

Codex should make the smallest safe change required to satisfy the task.

Avoid:

feature implementation

+

unrelated refactor

+

format entire repository

+

dependency upgrades

+

unrelated bug fixes

in one task.

7.3 No Destructive Changes

Codex must not:

- delete unrelated files;

- rewrite unrelated modules;

- change public interfaces unnecessarily;

- upgrade dependencies without reason;

- overwrite configuration blindly;

- modify datasets destructively.

7.4 Test-Driven Validation

For each implementation:

Understand

↓

Implement

↓

Test

↓

Inspect failure

↓

Fix

↓

Retest

7.5 Debugging

When an error occurs:

Symptom

↓

Reproduce

↓

Trace

↓

Root Cause

↓

Minimal Fix

↓

Regression Test

Not:

Error

↓

Random changes

↓

Hope

8. Agent Coordination Protocol

8.1 Antigravity Role

Antigravity should primarily handle:

- project-level planning;

- architecture;

- repository orchestration;

- task decomposition;

- cross-module implementation;

- integration;

- validation;

- documentation.

8.2 Codex Role

Codex should primarily handle:

- focused code implementation;

- refactoring;

- tests;

- debugging;

- code review;

- implementation of clearly defined modules.

8.3 Recommended Workflow

User Task

↓

Antigravity

↓

Inspect PRD + Implementation Document

↓

Create Plan

↓

Break into Tasks

↓

Codex

↓

Implement Focused Task

↓

Tests

↓

Antigravity

↓

Integration

↓

Full Validation

8.4 Handoff Format

Every handoff should contain:

TASK ID:

OBJECTIVE:

REQUIREMENTS:

FILES TO INSPECT:

FILES EXPECTED TO CHANGE:

INTERFACES:

DEPENDENCIES:

TEST REQUIREMENTS:

DO NOT CHANGE:

ACCEPTANCE CRITERIA:

8.5 Conflict Handling

If Antigravity and Codex disagree with existing project requirements:

Stop

↓

Identify conflict

↓

Check PRD

↓

Check Implementation Document

↓

Check approved architecture decision

↓

Ask human if ambiguity remains

Agents must not resolve major architectural conflicts by guessing.

9. Technical Architecture Overview

9.1 Logical Architecture

The baseline architecture is:

┌───────────────────────┐

│      MOSAIC UI        │

│ Operator / Researcher │

└───────────┬───────────┘

│

▼

┌───────────────────────┐

│      Backend API      │

│ Experiment / Sessions │

│ Trials / Results      │

└───────────┬───────────┘

│

┌────────────────┼────────────────┐

│                │                │

▼                ▼                ▼

Physiological        Audio            Vision

Acquisition       Acquisition      Acquisition

│                │                │

▼                ▼                ▼

Preprocessing      Preprocessing    Preprocessing

│                │                │

▼                ▼                ▼

Features          Features        Features

│                │                │

▼                ▼                ▼

Physiology           Audio           Vision

Model             Model            Model

│                │                │

└────────────────┼────────────────┘

▼

Fusion Engine

│

▼

Evaluation Engine

│

▼

Results / Reports / Storage

The PRD requires the architecture to connect experiment management, physiological acquisition, audio, vision, feature processing, models, fusion, storage and reporting.

9.2 Major Layers

Layer 1 — Presentation

Responsible for:

- experiment UI;

- participant/session UI;

- live monitoring;

- results;

- reports.

Layer 2 — Application

Responsible for:

- experiment orchestration;

- session lifecycle;

- trial lifecycle;

- processing orchestration;

- prediction orchestration.

Layer 3 — Domain

Responsible for:

- experiment;

- participant;

- session;

- trial;

- modality;

- prediction;

- evaluation concepts.

Layer 4 — Acquisition

Responsible for:

- ESP32;

- physiological sensor;

- microphone;

- camera.

Layer 5 — Processing

Responsible for:

- cleaning;

- normalization;

- segmentation;

- feature extraction;

- signal quality.

Layer 6 — ML

Responsible for:

- modality models;

- fusion;

- inference;

- evaluation.

Layer 7 — Persistence

Responsible for:

- structured metadata;

- raw artifacts;

- processed artifacts;

- features;

- models;

- predictions;

- reports.

10. High-Level Component Architecture

10.1 Experiment Manager

Responsible for:

Create experiment

Configure questions

Configure modalities

Configure protocol

Start experiment

Stop experiment

Version experiment

10.2 Participant Manager

Responsible for:

Create anonymous participant ID

Store approved metadata

Manage consent

Associate sessions

The PRD requires participant records to be associated with trials while avoiding unnecessary personally identifiable information.

10.3 Session Manager

Responsible for:

Create session

Prepare devices

Run baseline

Start trials

Track completed trials

Close session

10.4 Trial Manager

This is one of the most important components.

Every question/response interaction becomes a trial.

Conceptually:

Trial

│

├── Question

│

├── Start timestamp

│

├── Baseline

│

├── Physiological data

│

├── Audio data

│

├── Vision data

│

├── Response

│

├── End timestamp

│

├── Quality

│

└── Ground Truth

The PRD explicitly defines each question-response interaction as a separate trial and requires the modalities to be associated with the same trial.

10.5 Acquisition Manager

Conceptually:

Acquisition Manager

│

├── Physiological Adapter

│

├── Audio Adapter

│

└── Vision Adapter

Each adapter exposes a common lifecycle:

connect()

initialize()

start()

read()

stop()

health()

disconnect()

The actual method names can be finalized during implementation.

10.6 Physiological Processor

Input:

raw physiological signal

Output:

clean signal

+

quality

+

features

Potential feature categories are derived from the PRD:

- heart rate;

- SpO₂;

- pulse characteristics;

- HRV where supported;

- signal quality;

- baseline changes.

The PRD specifically identifies these as potential physiological measurements/features.

10.7 Audio Processor

Input:

audio recording

Output:

speech segments

+

quality

+

speech features

+

acoustic features

Feature categories include:

- speech timing;

- pauses;

- hesitation;

- stuttering-related characteristics;

- pitch;

- energy;

- acoustic features.

These are explicitly within the PRD's audio channel requirements.

10.8 Vision Processor

Input:

video frames

Output:

face information

+

eye behavior

+

gaze

+

head pose

+

facial behavior

+

quality

The PRD identifies face detection, eye behavior, gaze, head pose, facial expression, movement and video quality as required vision areas.

10.9 Model Manager

Responsible for:

Register model

Load model

Validate model

Select model version

Run inference

Store model metadata

Models must remain versioned components.

The PRD specifies model metadata including model ID, version, modality, training dataset version, training date, evaluation metrics and model status.

10.10 Fusion Engine

Input:

Physiology prediction/features

Audio prediction/features

Vision prediction/features

Output:

fusion prediction

probability/confidence

available modalities

quality information

model version

The implementation must support missing modalities rather than treating missing data as valid measurements.

10.11 Evaluation Engine

Responsible for comparing:

Physiology-only

Audio-only

Vision-only

Fusion

Required evaluation should include, where applicable:

- accuracy;

- precision;

- recall;

- F1;

- specificity;

- sensitivity;

- confusion matrix;

- ROC-AUC where applicable.

The PRD specifically requires modality-level comparison to determine whether multimodal integration provides measurable improvement.

10.12 Storage Layer

Logical storage:

Experiment

↓

Participant

↓

Session

↓

Trial

├── Physiology

├── Audio

└── Vision

↓

Features

↓

Models

↓

Predictions

↓

Results

Every child object must remain traceable to its parent.

10.13 Monitoring Layer

Must monitor:

Device status

Sensor status

Signal quality

Recording status

Processing status

Model status

API health

Storage status

The PRD requires operators to be able to identify unavailable/poor-quality signal channels and provides requirements for notifications and audit logging.

10.14 The Core Implementation Boundary

The most important boundary in the entire system should be:

EXPERIMENT

│

▼

TRIAL

│

┌──────────────┼──────────────┐

▼              ▼              ▼

PHYSIO           AUDIO          VISION

│              │              │

▼              ▼              ▼

QUALITY        QUALITY        QUALITY

│              │              │

▼              ▼              ▼

FEATURES        FEATURES       FEATURES

│              │              │

▼              ▼              ▼

MODEL           MODEL          MODEL

│              │              │

└──────────────┼──────────────┘

▼

FUSION

│

▼

RESULT

This is the backbone we'll use when we get to the detailed implementation sections.

Important

I have not frozen the following yet:

- exact hardware;

- TP4056/boost architecture;

- exact ESP32 communication protocol;

- exact dataset columns;

- exact ML algorithms;

- exact fusion algorithm;

- exact frontend framework;

- exact database schema;

- exact API endpoints.

Those should be finalized in the relevant later sections based on the actual hardware and the curated dataset. That is consistent with the PRD's explicit treatment of hardware, dataset, and model architecture as dependencies rather than prematurely fixed decisions.

Next logical block: Sections 11–20 — repository/environment, domain model, data architecture, dataset ingestion, schema validation, experiment/session/trial architecture, and the actual data contracts.

Pasted markdown.md

File

isnt it 123



Yes. We should continue with the actual 123-section Implementation & Technical Design Document, following its original index exactly. The uploaded document defines Sections 9–20 as the next block, so I'll cover those now.

MOSAIC — Implementation & Technical Design Document

Part III — System Architecture

9. System Architecture Overview

9.1 Architecture Goals

The MOSAIC architecture shall be designed around the following goals:

- Modularity

  - Physiological, audio, and vision pipelines must remain independently replaceable.

  - Changes in one modality should not require rewriting the entire system.

- Hardware independence

  - Hardware-specific implementation must be isolated behind interfaces.

  - The software should not be tightly coupled to one sensor implementation.

- Model independence

  - A model must be replaceable without changing the experiment-management layer.

  - Different model versions must be supported.

- Traceability

  - Every prediction must be traceable to:

    - participant;

    - session;

    - trial;

    - modality;

    - feature version;

    - model version;

    - dataset version.

- Reproducibility

  - A completed experiment should retain enough metadata to understand how its results were produced.

- Failure isolation

  - Failure of one modality should not automatically crash the entire application.

- Testability

  - Hardware, backend, ML, frontend, and fusion components should be independently testable.

- Security and privacy

  - Sensitive participant information and recordings must be handled with controlled access.

These principles are consistent with the implementation document's stated emphasis on modular architecture, hardware abstraction, model abstraction, reproducibility, testability, observability, and failure isolation.

9.2 Logical Architecture

The logical architecture shall follow:

┌─────────────────────────────────────────────┐

│                 FRONTEND                    │

│ Experiment • Participant • Trial • Results │

└──────────────────────┬──────────────────────┘

│

▼

┌─────────────────────────────────────────────┐

│                 BACKEND                     │

│ Experiment • Session • Trial • Device APIs │

└──────────────────────┬──────────────────────┘

│

┌────────────┼────────────┐

▼            ▼            ▼

Physiological      Audio        Vision

Pipeline       Pipeline      Pipeline

│            │            │

└────────────┼────────────┘

▼

Feature Engineering

│

┌────────────┼────────────┐

▼            ▼            ▼

Physiology      Audio        Vision

Model         Model         Model

│            │            │

└────────────┼────────────┘

▼

Fusion Engine

│

▼

Evaluation Layer

│

┌─────────┴─────────┐

▼                   ▼

Database             Storage

│                   │

└─────────┬─────────┘

▼

Reporting

9.3 Physical Architecture

The physical deployment may contain:

Participant

│

├── Camera

├── Microphone

└── Physiological Sensor

│

▼

Local Computer

│

┌──────┴──────┐

│             │

Frontend      Acquisition

│             │

└──────┬──────┘

▼

Backend

│

┌─────┴─────┐

▼           ▼

Database      ML Engine

│           │

└─────┬─────┘

▼

Results

The exact hardware arrangement remains dependent on the hardware team's final decision. The PRD explicitly states that the hardware architecture is not completely frozen at the requirements stage.

9.4 Data Flow

The primary data flow shall be:

Hardware

↓

Acquisition

↓

Raw Observation

↓

Validation

↓

Preprocessing

↓

Feature Extraction

↓

Modality Model

↓

Prediction

↓

Fusion

↓

Evaluation

↓

Storage

↓

Report

Every stage should preserve the identifiers required to associate the output with the original trial.

9.5 Control Flow

Control flow is separate from data flow.

Example:

Operator

↓

Start Session

↓

Check Devices

↓

Start Baseline

↓

Start Trial

↓

Collect Data

↓

Complete Trial

↓

Start Processing

↓

Generate Prediction

The backend/application state machine controls these transitions.

9.6 Processing Flow

Processing shall occur in modality-specific pipelines.

Trial

│

┌─────────────┼─────────────┐

▼             ▼             ▼

Physiology       Audio         Vision

│             │             │

preprocessing  preprocessing preprocessing

│             │             │

features       features       features

│             │             │

model          model          model

│             │             │

└─────────────┼─────────────┘

▼

Fusion

9.7 Deployment Flow

A deployment should follow:

Source Code

↓

CI Validation

↓

Build

↓

Test

↓

Package

↓

Deploy

↓

Health Check

↓

Ready

A deployment should not be considered successful merely because the application starts. Health and critical functionality must also be validated.

10. High-Level Component Architecture

The implementation index explicitly defines the following components: frontend, backend, acquisition, physiological, audio, vision, feature engineering, individual models, fusion, evaluation, storage, and reporting.

10.1 Frontend

Responsibilities:

- experiment management;

- participant/session management;

- device readiness;

- trial control;

- live status;

- result display;

- reporting.

The frontend must not contain authoritative business logic.

10.2 Backend

The backend acts as the central application coordinator.

Responsibilities:

Experiment management

Participant management

Session management

Trial management

Device management

Data management

Model coordination

Result management

Authentication

Authorization

Reporting

10.3 Acquisition Layer

The acquisition layer provides a consistent interface for incoming signals.

Conceptually:

Camera Adapter

Microphone Adapter

Physiological Sensor Adapter

Each adapter should expose standardized information to the rest of the system.

For example:

connect()

disconnect()

start()

stop()

get_status()

get_data()

The exact interface belongs to implementation.

10.4 Physiological Pipeline

The physiological pipeline should support:

sensor input

↓

signal validation

↓

signal quality

↓

preprocessing

↓

feature extraction

↓

model input

↓

prediction

Expected data may include measurements such as heart rate, SpO₂, perfusion index, and signal quality, provided they are actually available from the selected hardware. The PRD explicitly requires the physiological channel to remain aligned with the real hardware capabilities.

10.5 Audio Pipeline

Microphone

↓

Recording

↓

Audio validation

↓

Speech segmentation

↓

Speech features

↓

Audio model

↓

Prediction

Features may include:

- response latency;

- pauses;

- hesitation;

- stuttering-related features;

- pitch;

- voice quality;

- MFCC/spectral features.

These are already identified in the project's dataset specification.

10.6 Computer Vision Pipeline

Camera

↓

Frame acquisition

↓

Frame quality

↓

Face detection

↓

Landmarks

↓

Eye/Gaze

↓

Head Pose

↓

Facial Features

↓

Vision Model

↓

Prediction

The pipeline must distinguish between:

face not detected

and:

feature value = 0

These are not equivalent.

10.7 Feature Engineering Layer

The feature engineering layer converts raw/processed observations into model-ready representations.

Example:

Raw PPG

↓

Heart-rate features

↓

Physiology feature vector

Similarly:

Audio

↓

Speech analysis

↓

Audio feature vector

and:

Video

↓

Face/eye/gaze analysis

↓

Vision feature vector

Feature schemas must be versioned.

10.8 Individual ML Models

MOSAIC shall support three independent modality models:

Physiology Model

Audio Model

Vision Model

Each should be independently evaluated.

This is required because the project needs to determine whether multimodal integration actually contributes value over individual modalities.

10.9 Fusion Engine

The fusion engine combines modality-level information.

Possible inputs:

Physiology prediction

Audio prediction

Vision prediction

or, depending on the final architecture:

Physiology features

Audio features

Vision features

The implementation document should keep this flexible until the curated dataset and experiments determine the appropriate approach.

10.10 Evaluation Engine

The evaluation engine should calculate metrics such as:

Accuracy

Precision

Recall

F1-score

ROC-AUC

Confusion Matrix

The values must come from actual evaluation runs and must never be hard-coded.

10.11 Storage Layer

The storage layer is responsible for:

experiment metadata

participant metadata

session metadata

trial metadata

features

predictions

model metadata

evaluation results

Large raw media should be handled separately from relational metadata.

10.12 Reporting Layer

The reporting layer transforms stored evaluation information into:

Trial report

Session report

Experiment report

Model comparison

Fusion comparison

Error analysis

Export

The PRD specifically requires experiment-level reporting with dataset information, participant/trial counts, modality availability, data quality, model versions, individual metrics, fusion metrics, confusion matrices, error analysis, and limitations.

11. Technology Stack

The implementation document explicitly reserves Section 11 for the technology stack, including frontend, backend, database, ML, computer vision, audio, hardware, infrastructure, testing, and development tools.

11.1 Frontend Technologies

The frontend technology must support:

- responsive experiment UI;

- device status;

- real-time updates;

- charts;

- tables;

- experiment controls;

- result visualization.

The final framework should be selected based on the team's approved architecture.

Rule: do not introduce a second frontend framework unnecessarily.

11.2 Backend Technologies

The backend should provide:

- REST/API interfaces;

- experiment orchestration;

- data validation;

- authentication;

- database access;

- ML integration;

- reporting.

The backend should remain independent from frontend presentation logic.

11.3 Database Technologies

The database must support:

- relational relationships;

- transactions;

- constraints;

- indexing;

- versioned schema;

- structured metadata.

A relational database is appropriate for the experiment/session/trial hierarchy, while large media should use file/object storage.

11.4 ML Technologies

The ML environment must support:

data processing

feature engineering

model training

model evaluation

model serialization

inference

experiment tracking

Python is a natural candidate for this layer, but the final implementation should follow the team's approved technology decision rather than silently changing the stack.

11.5 Computer Vision Technologies

The vision stack should support:

camera capture

face detection

facial landmarks

eye analysis

gaze

head pose

facial movement

The PRD intentionally defines required capabilities rather than prescribing one CV library.

11.6 Audio Technologies

The audio stack should support:

recording

speech segmentation

pause detection

hesitation/stuttering analysis

pitch

energy

spectral analysis

MFCC

11.7 Hardware Technologies

The hardware layer should be abstracted.

The current project concept includes:

Microcontroller

Physiological sensor

Microphone

Camera

Power system

The PRD specifically states that the final sensor, voltage requirements, and wiring remain separate hardware decisions.

Therefore, do not hard-code the current TP4056/ESP32-C3 wiring into the software architecture yet.

11.8 Infrastructure Technologies

Infrastructure may include:

Docker

Database

Object/file storage

Queue

Worker

CI/CD

Only services actually required by the application should be introduced.

11.9 Testing Technologies

Testing should cover:

unit

integration

API

frontend

hardware

ML

end-to-end

The testing stack should be selected according to the language/framework actually approved.

11.10 Development Tools

The project should standardize:

Git

GitHub

IDE

formatter

linter

static analyzer

test runner

Docker

Python environment

The objective is reproducibility across team members.

12. Repository Architecture

The implementation index defines Section 12 around repository structure, application, backend, frontend, ML, hardware, dataset, tests, documentation, and scripts.

12.1 Repository Structure

Recommended:

MOSAIC/

│

├── apps/

├── backend/

├── frontend/

├── ml/

├── hardware/

├── datasets/

├── tests/

├── docs/

├── scripts/

├── configs/

├── models/

├── reports/

└── README.md

The exact structure should be finalized before implementation.

12.2 Application Directories

Application-level functionality should be separated from research notebooks and experiments.

Do not mix:

production code

research notebooks

temporary scripts

in the same directories.

12.3 Backend Directories

Conceptually:

backend/

├── app/

│   ├── api/

│   ├── domain/

│   ├── services/

│   ├── repositories/

│   ├── models/

│   ├── schemas/

│   ├── middleware/

│   └── core/

├── tests/

└── migrations/

12.4 Frontend Directories

Conceptually:

frontend/

├── src/

│   ├── features/

│   ├── components/

│   ├── pages/

│   ├── services/

│   ├── state/

│   └── shared/

└── tests/

12.5 ML Directories

ml/

├── data/

├── preprocessing/

├── features/

├── models/

├── training/

├── evaluation/

├── inference/

├── experiments/

└── tests/

Training code should be separated from inference code.

12.6 Hardware Directories

hardware/

├── firmware/

├── adapters/

├── protocols/

├── simulators/

└── tests/

Hardware-specific code must remain isolated.

12.7 Dataset Directories

datasets/

├── raw/

├── interim/

├── processed/

├── curated/

├── schemas/

├── validation/

└── README.md

Raw datasets should not be modified directly.

12.8 Test Directories

Tests should correspond to application boundaries:

tests/

├── unit/

├── integration/

├── api/

├── hardware/

├── ml/

└── e2e/

12.9 Documentation Directories

docs/

├── prd/

├── implementation/

├── hardware/

├── dataset/

├── ml/

├── api/

└── research/

12.10 Scripts and Utilities

Utility scripts should be explicitly named and documented.

Examples:

scripts/

├── validate_dataset

├── prepare_dataset

├── seed_database

├── run_evaluation

├── export_results

└── health_check

Temporary scripts should not become undocumented production dependencies.

Part IV — Environment & Infrastructure

13. Development Environment

13.1 Operating-System Requirements

The development environment should be documented and reproducible.

Primary requirements:

64-bit operating system

Git

Python runtime

Node/runtime where required

Docker where required

IDE/editor

13.2 Runtime Requirements

Each component must document:

runtime version

package manager

required system libraries

hardware requirements

GPU requirements, if any

Do not allow developers to unknowingly use incompatible runtime versions.

13.3 Python Environment

ML development should use an isolated environment.

Conceptually:

MOSAIC ML Environment

│

├── preprocessing

├── feature extraction

├── training

├── evaluation

└── inference

Dependencies must be version controlled.

13.4 Node Environment

If frontend/backend components use Node:

Node version

package manager

lockfile

dependency versions

must be standardized.

13.5 Flutter/Environment Requirements

If Flutter is selected for the final frontend/hardware interface, the project must explicitly document:

Flutter version

Dart version

target platforms

required plugins

device permissions

The project should not simultaneously introduce Flutter and another frontend architecture without a clear reason.

13.6 Git Configuration

Every developer should have:

Git configured

identity configured

repository access

branch strategy

The repository must contain appropriate ignore rules for:

.env

build artifacts

virtual environments

large generated files

temporary recordings

local IDE files

13.7 IDE Configuration

Recommended shared configuration:

formatter

lint rules

indentation

line endings

import ordering

static analysis

The configuration should be stored in the repository where practical.

14. Dependency Management

14.1 Python Dependencies

Python dependencies must be explicitly declared.

Avoid:

pip install random-package

without recording the dependency.

14.2 Frontend Dependencies

Frontend dependencies must use a lockfile.

This ensures that team members and CI use compatible versions.

14.3 Backend Dependencies

Backend dependencies must also be version controlled.

Avoid unnecessary libraries when the standard library or existing project dependency is sufficient.

14.4 ML Dependencies

ML dependencies should be separated from frontend/backend dependencies.

This reduces conflicts caused by:

CUDA

PyTorch

TensorFlow

OpenCV

audio libraries

scientific Python libraries

where applicable.

14.5 Hardware Dependencies

Hardware dependencies must include:

drivers

SDKs

serial libraries

BLE libraries

device-specific packages

only when required.

14.6 Version Pinning

Critical dependencies should be pinned or constrained.

Especially:

ML frameworks

model runtime

hardware SDK

database driver

serialization libraries

14.7 Dependency Updates

Dependencies should not be updated casually during unrelated feature work.

Use dedicated dependency-update changes.

14.8 Vulnerability Management

Dependencies should periodically be checked for known vulnerabilities.

If a vulnerable dependency is discovered:

Identify

↓

Assess impact

↓

Upgrade/replace

↓

Test

↓

Document

15. Environment Configuration

The implementation index defines separate development, testing, demo environments, environment variables, secrets, configuration files, and validation.

15.1 Development Environment

Used for:

- coding;

- debugging;

- local hardware tests;

- local ML experiments.

15.2 Testing Environment

Used for:

- automated tests;

- integration testing;

- database testing;

- API validation.

It should not depend on a developer's personal machine configuration.

15.3 Demo Environment

Used for final project demonstrations.

It should contain:

known dataset

known model versions

known configuration

known hardware

This ensures the final demonstration is reproducible.

15.4 Environment Variables

Examples:

DATABASE_URL

API_BASE_URL

MODEL_STORAGE_PATH

DATA_STORAGE_PATH

LOG_LEVEL

ENVIRONMENT

Environment-specific values should not be hard-coded.

15.5 Secrets

Never commit:

passwords

API keys

JWT secrets

private keys

database credentials

Use secret management/environment configuration.

15.6 Configuration Files

Configuration should be separated from source code.

Potential configuration categories:

application

database

hardware

ML

logging

storage

15.7 Configuration Validation

At startup, validate required configuration.

Example:

DATABASE_URL → valid

MODEL_PATH   → exists

STORAGE_PATH → writable

If a required configuration is missing, fail with a clear error rather than producing obscure runtime failures.

16. Docker & Local Infrastructure

16.1 Docker Architecture

Where Docker is used:

Docker Network

│

┌──────────────┼──────────────┐

▼              ▼              ▼

Backend        Database        Worker

│                             │

└──────────────┬──────────────┘

▼

Queue

16.2 Backend Container

The backend container should contain:

application code

runtime

production dependencies

configuration interface

health check

It should not contain unnecessary ML training dependencies.

16.3 Frontend Container

If containerized, the frontend should produce a reproducible build artifact.

16.4 Database Container

The database must use persistent storage.

Database container

│

▼

Persistent volume

16.5 Storage Services

Large files such as:

audio

video

raw sensor recordings

models

reports

should not unnecessarily be stored as large database blobs.

16.6 ML Services

If ML inference is separated into a service:

Backend

↓

ML API/Worker

↓

Model

This makes the model layer independently replaceable.

16.7 Development Compose Setup

A local environment should ideally be startable with one documented command.

For example:

docker compose up

or an equivalent project-specific command.

16.8 Service Networking

Services should communicate through configured service names rather than hard-coded developer-specific IP addresses.

17. CI/CD

17.1 CI Architecture

Every PR should trigger automated validation.

Pull Request

↓

CI

┌───┼────────┐

↓   ↓        ↓

Lint Test   Build

└───┼────────┘

↓

Result

17.2 Automated Testing

CI should execute appropriate:

unit tests

integration tests

API tests

ML smoke tests

17.3 Static Analysis

Run:

formatter

linter

type/static analysis

for supported languages.

17.4 Build Pipeline

The build should verify that the project can actually be packaged.

17.5 Deployment Pipeline

Deployment should occur only after required checks pass.

17.6 Branch Strategy

Recommended:

main

develop

feature/*

fix/*

The exact branching strategy can be simplified for the academic project if the team prefers.

17.7 Pull-Request Checks

A PR should verify:

tests pass

lint passes

build passes

no secrets committed

scope is appropriate

documentation updated where necessary

17.8 Release Strategy

Each release/demo build should identify:

application version

dataset version

model versions

feature schema version

This is critical for reproducibility.

Part V — Domain Architecture

18. Domain Model

The implementation document defines twelve core domain concepts: Experiment, Participant, Session, Trial, Question, Response, Modality, Observation, Feature, Prediction, Fusion Prediction, and Evaluation Run.

18.1 Experiment

Represents a configured research experiment.

Contains:

experiment_id

name

description

version

configuration

status

18.2 Participant

Represents an experimental participant.

participant_id

consent_status

metadata

Avoid unnecessary personal information.

18.3 Session

A collection of trials performed during one experimental session.

session_id

participant_id

experiment_id

start_time

end_time

status

18.4 Trial

The primary unit of multimodal analysis.

A trial associates:

question

response

physiology

audio

vision

features

predictions

ground truth

The dataset specification similarly identifies the trial as the core record and requires identifiers such as trial_id, question_id, question sequence/type, response information, and timestamps.

18.5 Question

Represents the question presented during a trial.

Possible properties:

question_id

question_text

question_type

question_category

sequence_number

18.6 Response

Represents the participant's response.

It may include:

response_start

response_end

duration

transcription

response metadata

18.7 Modality

MOSAIC currently defines:

PHYSIOLOGICAL

AUDIO

VISION

The architecture should allow additional modalities later without rewriting the entire system.

18.8 Observation

An observation is raw/processed information collected from a modality.

Examples:

heart_rate = ...

spo2 = ...

audio segment = ...

face detected = ...

18.9 Feature

A feature is a model-ready representation.

Examples from the project dataset specification include:

heart_rate_bpm

rmssd_ms

spo2_percent

mean_pitch_hz

pause_count

jitter_percent

blink_rate

gaze_deviation

head_yaw_degrees

Each feature must have a documented definition.

18.10 Prediction

Represents a prediction generated by one modality model.

Example:

model_id

model_version

modality

prediction

probability

confidence

18.11 Fusion Prediction

Represents the final multimodal prediction.

It must identify:

fusion_model

fusion_version

modalities_available

prediction

probability/confidence

18.12 Evaluation Run

Represents one model evaluation experiment.

It should record:

evaluation_run_id

dataset_version

model_version

feature_version

split configuration

metrics

timestamp

19. Domain Relationships

19.1 Entity Relationships

The primary relationship is:

Experiment

│

└── Participant

│

└── Session

│

└── Trial

├── Question

├── Response

├── Observations

│     ├── Physiology

│     ├── Audio

│     └── Vision

│

├── Features

├── Predictions

└── Fusion Prediction

19.2 Ownership

Ownership follows the hierarchy:

Experiment owns Participants

Participant owns Sessions

Session owns Trials

Trial owns Observations

Observation produces Features

Features feed Predictions

Predictions feed Fusion

19.3 Lifecycle

Entities should move through controlled states.

Example:

Trial

↓

Created

↓

Ready

↓

Running

↓

Completed

↓

Processing

↓

Processed

↓

Predicted

↓

Evaluated

19.4 State Transitions

Invalid state transitions should be rejected.

For example:

Completed

↓

Running

should not happen without an explicit recovery/restart operation.

19.5 Referential Integrity

A prediction must not exist without its associated trial.

Likewise:

Feature → valid observation/trial

Prediction → valid model + trial

Fusion → valid predictions/inputs

Evaluation → valid dataset/model

This prevents orphaned research results.

20. Experiment State Management

The implementation index explicitly defines experiment, session, trial, device, processing, prediction, failure, and recovery states.

20.1 Experiment States

Recommended:

DRAFT

READY

RUNNING

PAUSED

COMPLETED

ARCHIVED

Flow:

DRAFT

↓

READY

↓

RUNNING

↓

COMPLETED

↓

ARCHIVED

20.2 Session States

CREATED

READY

BASELINE

RUNNING

PAUSED

COMPLETED

FAILED

CANCELLED

20.3 Trial States

A trial should have explicit states:

CREATED

READY

RECORDING

RECORDED

VALIDATING

PROCESSING

PREDICTING

COMPLETED

FAILED

Example:

READY

↓

RECORDING

↓

RECORDED

↓

VALIDATING

↓

PROCESSING

↓

PREDICTING

↓

COMPLETED

20.4 Device States

Each device should have an independent state:

UNKNOWN

DISCOVERING

CONNECTED

READY

STREAMING

DEGRADED

DISCONNECTED

ERROR

This is important because one device may fail while the others remain operational.

20.5 Processing States

NOT_STARTED

QUEUED

RUNNING

COMPLETED

FAILED

RETRYING

20.6 Prediction States

NOT_AVAILABLE

QUEUED

RUNNING

COMPLETED

FAILED

A prediction should only be generated after the required input validation succeeds.

20.7 Failure States

Failures should preserve context.

For example:

TRIAL_FAILED

AUDIO_FAILED

VISION_FAILED

PHYSIOLOGY_FAILED

PROCESSING_FAILED

MODEL_FAILED

FUSION_FAILED

A failed modality should not automatically invalidate every other modality.

20.8 Recovery States

Recovery should be explicit.

Examples:

Device disconnected

↓

Reconnect attempt

↓

Device restored

↓

Resume

or

Audio failed

↓

Retry recording

↓

Validate

↓

Continue

The system should never silently restart a trial in a way that makes the resulting timestamps or ground truth ambiguous.

Important implementation boundary

For your current MOSAIC project, Sections 9–20 establish the architecture and environment; they do not yet lock in your friend's final hardware or curated dataset.

That is intentional. Your PRD states that the exact hardware/power/wiring is still a separate decision, while the final feature schema must ultimately match the curated dataset rather than invented measurements.

Next in the actual 123-section document is Sections 21–30: Data Architecture, beginning with Dataset Architecture, Master Data Schema, Identity/Experiment Schema, Participant/Session/Trial Schema, Ground Truth, Modality Data, Feature Schema, Quality Schema, Metadata Schema, and Dataset Versioning.

go on

Continuing with the actual 123-section Implementation & Technical Design Document.

Part VI — Data Architecture

21. Dataset Architecture

21.1 Purpose

The dataset architecture defines how MOSAIC stores, organizes, validates, versions, and consumes experimental data.

The dataset must support:

- participant-level information;

- session-level information;

- trial-level information;

- question/response information;

- physiological measurements;

- audio measurements;

- computer-vision measurements;

- derived features;

- ground truth;

- quality information;

- model predictions;

- evaluation metadata.

The source document explicitly defines the trial as the core analytical record and requires a master schema covering identity, question/response, physiological, audio, vision, quality, metadata, and ground truth fields.

21.2 Dataset Layers

MOSAIC should separate data into logical layers:

RAW

↓

VALIDATED

↓

PREPROCESSED

↓

FEATURES

↓

MODEL READY

↓

PREDICTIONS

↓

EVALUATION

RAW

Original recordings and sensor observations.

VALIDATED

Raw data that has passed structural and quality checks.

PREPROCESSED

Cleaned/normalized data.

FEATURES

Extracted numerical/structured features.

MODEL READY

Final dataset used by ML pipelines.

PREDICTIONS

Model outputs.

EVALUATION

Metrics and experiment results.

21.3 Trial-Centric Architecture

The dataset must be trial-centric.

Example:

Participant P001

│

└── Session S001

│

├── Trial T001

│     ├── Question

│     ├── Response

│     ├── Physiology

│     ├── Audio

│     ├── Vision

│     ├── Features

│     ├── Prediction

│     └── Ground Truth

│

├── Trial T002

└── Trial T003

This allows the same participant to contribute multiple truthful and deceptive trials.

21.4 Modality Independence

Each modality should be independently available.

For example:

Trial T001

Physiology: AVAILABLE

Audio:      AVAILABLE

Vision:     AVAILABLE

or:

Trial T002

Physiology: AVAILABLE

Audio:      AVAILABLE

Vision:     MISSING

The missing vision modality must be explicitly represented.

It must not be interpreted as:

vision feature = 0

21.5 Dataset Storage

The architecture should distinguish between:

Structured data

Stored in database/CSV/Parquet depending on use case.

Examples:

participant metadata

trial metadata

features

predictions

labels

quality metrics

Large binary data

Stored separately.

Examples:

video

audio

raw sensor recordings

model files

reports

The structured dataset should contain references to these files rather than unnecessarily embedding them.

22. Master Data Schema

22.1 Schema Objective

The master schema is the authoritative definition of the dataset.

Every implementation component must reference this schema rather than independently inventing column names.

The source document specifically requires the master schema to cover identity, question/response, physiological, audio, vision, quality, metadata, and ground truth.

22.2 Identity Fields

Required identifiers:

participant_id

session_id

trial_id

question_id

Optional:

recording_id

device_id

experiment_id

22.3 Question Fields

question_text

question_type

question_category

question_sequence

22.4 Response Fields

participant_answer

answer_duration_seconds

response_latency_seconds

answer_length_words

22.5 Ground-Truth Fields

ground_truth_label

ground_truth_binary

ground_truth_source

ground_truth_confidence

Ground truth must be determined independently of model predictions.

22.6 Physiological Fields

The curated dataset may contain fields such as:

heart_rate_bpm

spo2_percent

perfusion_index

heart_rate_change_from_baseline

spo2_change_from_baseline

heart_rate_variability

Only fields actually supported by the hardware/dataset should be populated.

The source specification includes heart rate, HRV, SpO₂, and physiological quality indicators.

22.7 Audio Fields

Examples:

speech_duration_seconds

speaking_rate_wpm

pause_count

mean_pause_duration_ms

response_latency_ms

filler_word_count

filler_word_rate

stutter_event_count

repetition_count

prolongation_count

block_count

hesitation_count

hesitation_rate

mean_pitch_hz

pitch_std

pitch_range_hz

jitter_percent

shimmer_percent

hnr_db

rms_energy

zero_crossing_rate

spectral_centroid

These correspond to the project's defined audio feature categories.

22.8 Vision Fields

Examples:

face_detection_confidence

blink_count

blink_rate_per_minute

mean_blink_duration_ms

eye_aspect_ratio_left

eye_aspect_ratio_right

gaze_x

gaze_y

gaze_deviation

looking_away_ratio

head_yaw_degrees

head_pitch_degrees

head_roll_degrees

head_movement_count

facial_expression_confidence

dominant_expression

facial_movement_score

mouth_movement_score

The source document identifies these as the core vision feature groups.

22.9 Quality Fields

audio_quality_score

video_quality_score

physiological_signal_quality

missing_data_percent

overall_trial_quality

The dataset quality section specifically requires audio, video, physiological quality, missingness, and overall trial quality.

22.10 Metadata Fields

recording_device_id

camera_device_id

microphone_device_id

sensor_device_id

software_version

feature_extraction_version

dataset_version

These fields enable reproducibility.

23. Identity and Experiment Schema

23.1 Experiment Identifier

Every dataset record should be traceable to an experiment.

experiment_id

Example:

EXP-2026-001

23.2 Participant Identifier

Use a pseudonymous identifier:

P001

P002

P003

Do not expose unnecessary personally identifiable information in ML datasets.

23.3 Session Identifier

A participant may have multiple sessions.

P001-S001

P001-S002

23.4 Trial Identifier

Each question/response interaction receives a unique trial ID.

P001-S001-T001

P001-S001-T002

23.5 Question Identifier

Questions should also have independent identifiers.

Q001

Q002

Q003

This makes question-level analysis possible.

23.6 Identity Rules

IDs must:

- be unique;

- remain stable;

- not be reused;

- not depend on row position;

- not change when the CSV is sorted.

24. Participant, Session, and Trial Schema

24.1 Participant

Participant-level information should contain only information required by the experiment.

Possible fields:

participant_id

age

sex

language

education_level

occupation_category

The implementation should avoid collecting unnecessary sensitive information.

24.2 Session

Session-level fields:

session_id

participant_id

experiment_id

session_start_time

session_end_time

session_status

number_of_trials

24.3 Trial

Trial-level fields:

trial_id

session_id

question_id

trial_number

trial_start_time

trial_end_time

question_type

ground_truth_label

24.4 Trial Timing

Timing is critical for multimodal alignment.

The dataset should preserve:

question_start_timestamp

answer_start_timestamp

answer_end_timestamp

trial_end_timestamp

This allows the system to compare physiological, audio, and visual responses within the same temporal window.

24.5 Baseline

Where applicable:

baseline_start_timestamp

baseline_end_timestamp

baseline_duration_seconds

Baseline features can then be compared against trial features.

25. Ground Truth Schema

25.1 Purpose

Ground truth represents the experimentally defined target used to evaluate the model.

It must not simply be:

model_prediction

because that would make evaluation circular.

25.2 Binary Label

Recommended:

ground_truth_binary

with:

0 = truthful

1 = deceptive

The exact encoding must remain consistent throughout the project.

25.3 Categorical Label

Also retain:

ground_truth_label

Example:

truthful

deceptive

25.4 Ground Truth Source

Record how the label was established:

ground_truth_source

Examples:

experimental_instruction

known_answer

controlled_scenario

annotator

25.5 Ground Truth Confidence

If the experimental protocol supports confidence:

ground_truth_confidence

This should not be invented merely to make the dataset look more complete.

25.6 Ground Truth Integrity

Ground truth must be immutable after dataset freeze except through an explicit annotation correction/versioning process.

26. Modality Data Schema

26.1 Physiological Modality

The physiological record should contain:

trial_id

sensor_id

timestamp

heart_rate_bpm

spo2_percent

perfusion_index

signal_quality

Where raw signal is available, maintain a reference to the raw signal file.

26.2 Audio Modality

Audio metadata:

trial_id

recording_id

sample_rate

channels

duration_seconds

audio_quality_score

file_reference

Derived features remain separate.

26.3 Vision Modality

Video metadata:

trial_id

recording_id

fps

resolution

duration_seconds

face_detection_quality

file_reference

26.4 Modality Availability

Each trial should indicate:

physiology_available

audio_available

vision_available

This allows fusion to distinguish between:

missing data

and:

actual zero-valued feature

27. Feature Schema

27.1 Feature Definition

Every feature should have:

feature_name

feature_description

data_type

unit

source_modality

calculation_method

version

27.2 Feature Naming

Use consistent names.

Recommended:

heart_rate_bpm

spo2_percent

mean_pitch_hz

pause_count

blink_rate_per_minute

Avoid ambiguous names such as:

hr

pitch

blink

unless the project explicitly standardizes them.

27.3 Feature Types

Supported categories:

continuous

integer

boolean

categorical

timestamp

text

27.4 Feature Units

Every numerical feature should define its unit where applicable.

Examples:

heart_rate_bpm → bpm

spo2_percent → %

mean_pitch_hz → Hz

jitter_percent → %

head_yaw_degrees → degrees

27.5 Derived Features

Derived features must document their source.

Example:

heart_rate_change_from_baseline

depends on:

baseline_heart_rate_bpm

heart_rate_bpm

27.6 Feature Version

Changes to feature extraction must create a new feature version.

Example:

feature_version = v1.0

feature_version = v1.1

Do not silently overwrite previous definitions.

28. Quality Schema

28.1 Purpose

Quality fields indicate whether a measurement is trustworthy enough for downstream processing.

28.2 Physiological Quality

Possible fields:

signal_quality

sensor_contact_quality

missing_data_percent

28.3 Audio Quality

Possible fields:

audio_quality_score

noise_level

clipping_ratio

signal_to_noise_ratio

28.4 Video Quality

Possible fields:

video_quality_score

blur_score

brightness_score

face_detection_confidence

occlusion_ratio

28.5 Overall Trial Quality

A trial-level field:

overall_trial_quality

may be computed from modality quality.

However, the exact formula must be documented rather than arbitrarily assigned.

28.6 Quality Thresholds

Thresholds should be configuration-driven.

Example:

audio_quality >= threshold

vision_quality >= threshold

physiology_quality >= threshold

The actual thresholds must be established experimentally.

29. Metadata Schema

29.1 Recording Metadata

recording_id

device_id

device_type

recording_start

recording_end

29.2 Software Metadata

software_version

pipeline_version

feature_extraction_version

29.3 Model Metadata

For predictions:

model_id

model_version

training_dataset_version

feature_version

29.4 Environment Metadata

Where relevant:

room_temperature

ambient_noise

lighting_condition

camera_distance

microphone_distance

These should only be collected if available and useful to the experiment.

29.5 Dataset Metadata

dataset_name

dataset_version

creation_timestamp

creator

description

schema_version

30. Dataset Versioning

30.1 Purpose

Dataset changes must be traceable.

A model trained on:

dataset_v1

must remain distinguishable from one trained on:

dataset_v2

30.2 Version Components

A dataset release should identify:

dataset_version

schema_version

feature_version

preprocessing_version

30.3 Dataset Freeze

Before final model evaluation:

Dataset

↓

Validation

↓

Cleaning

↓

Annotation verification

↓

Freeze

↓

Version

After freezing, test data must not be modified based on model performance.

30.4 Train/Validation/Test Separation

The dataset must be divided without leakage.

Prefer participant-level separation:

Train → participants A–X

Validation → participants Y–Z

Test → completely unseen participants

rather than randomly splitting individual rows when multiple trials belong to the same participant.

This is especially important for MOSAIC because the same participant may contribute multiple trials.

30.5 Leakage Prevention

Do not allow information from the test set to influence:

- preprocessing parameters;

- feature selection;

- model tuning;

- threshold selection;

- hyperparameter selection.

30.6 Dataset Changelog

Each version should document:

added records

removed records

corrected labels

changed features

changed preprocessing

changed schema

30.7 Dataset Validation

Before a dataset becomes model-ready, automatically check:

duplicate IDs

missing required columns

invalid types

invalid ranges

missing labels

inconsistent timestamps

invalid modality availability

duplicate trials

label imbalance

Next block

The actual document now continues with Sections 31–40, covering the Backend Architecture and API Design:

- Backend Architecture

- API Architecture

- Authentication & Authorization

- Experiment APIs

- Participant APIs

- Session APIs

- Trial APIs

- Device APIs

- Processing APIs

- Prediction & Evaluation APIs.

Yes. We'll continue with Sections 76–100 of the MOSAIC Implementation & Technical Design Document, keeping it implementation-focused and consistent with the PRD.

Give

MOSAIC — Implementation & Technical Design Document

Sections 76–100

Part XII — Security, Privacy & Data Governance

76. Security Architecture

76.1 Objective

MOSAIC must protect:

- participant information;

- experimental recordings;

- physiological data;

- audio;

- video;

- extracted features;

- model outputs;

- authentication credentials;

- research results.

Security must be designed into the architecture rather than added after implementation.

76.2 Security Layers

┌──────────────────────────────┐

│        User Interface        │

├──────────────────────────────┤

│       Authentication         │

├──────────────────────────────┤

│       Authorization          │

├──────────────────────────────┤

│          API Layer           │

├──────────────────────────────┤

│       Service Layer          │

├──────────────────────────────┤

│      Database / Storage      │

├──────────────────────────────┤

│       Infrastructure         │

└──────────────────────────────┘

76.3 Security Principles

Implementation must follow:

- least privilege;

- secure defaults;

- input validation;

- explicit authorization;

- secure secret management;

- auditability;

- defense in depth.

76.4 Authentication

Authentication should be handled centrally.

The backend must verify credentials before allowing protected operations.

76.5 Session Security

Authenticated sessions should have:

session expiration

token validation

logout/invalidation

refresh handling

where applicable.

76.6 Password Security

If passwords are implemented, never store plaintext passwords.

Use a strong password-hashing mechanism.

77. Authorization & Role-Based Access

77.1 Purpose

Different users should have different permissions.

Recommended roles:

ADMIN

RESEARCHER

OPERATOR

VIEWER

77.2 Example Permissions

ADMIN

Can:

- manage users;

- manage configuration;

- manage models;

- manage datasets;

- view system logs.

RESEARCHER

Can:

- create experiments;

- manage datasets;

- evaluate models;

- generate reports.

OPERATOR

Can:

- run sessions;

- operate devices;

- view trial information.

VIEWER

Can:

- view permitted reports;

- view evaluation results.

77.3 Backend Enforcement

Permissions must be enforced by the backend.

The frontend hiding a button is not sufficient authorization.

77.4 Resource Authorization

The API should verify that the user is authorized to access the specific:

experiment

participant

session

trial

recording

report

dataset

rather than checking only whether the user is logged in.

78. Input Validation

78.1 API Validation

All incoming requests must be validated.

Examples:

required fields

data types

allowed ranges

enum values

string length

file type

file size

78.2 Physiological Validation

Example sanity checks:

heart rate within configured valid range

SpO₂ within valid range

timestamp valid

signal quality available

Invalid measurements should be flagged rather than silently modified.

78.3 Audio Validation

Validate:

file format

sample rate

duration

channel count

file size

78.4 Video Validation

Validate:

format

resolution

frame rate

duration

file integrity

78.5 File Upload Security

Uploaded files must be:

- type-validated;

- size-limited;

- stored outside executable locations;

- assigned safe filenames;

- scanned/validated before processing where appropriate.

79. Privacy Architecture

79.1 Privacy Objective

MOSAIC processes potentially sensitive research data, particularly:

- face/video;

- voice/audio;

- physiological signals;

- participant metadata.

Therefore, data minimization must be applied.

79.2 Data Minimization

Only collect information required for the approved experiment.

Avoid collecting unrelated personal information.

79.3 Participant Identifier

Use a research identifier such as:

P001

P002

P003

rather than unnecessarily exposing a participant's real identity throughout the system.

79.4 Pseudonymization

Where possible:

Participant Identity

↓

Private Mapping

↓

Research Participant ID

The research dataset should primarily operate on the research ID.

79.5 Separation of Identity

If personally identifying information is required, store it separately from experimental feature data where practical.

80. Consent Management

80.1 Consent Requirement

Participant consent must be obtained according to the approved academic/research protocol before data collection where applicable.

80.2 Consent Record

The system should record:

consent_id

participant_id

consent_status

consent_version

consent_timestamp

recorded_by

80.3 Consent Versioning

If the consent document changes:

consent_v1

consent_v2

must be distinguishable.

80.4 Consent Validation

Before starting a session:

if consent_required

verify consent

else

prevent session start

80.5 Withdrawal

The architecture should provide a mechanism to record withdrawal requests and apply the project's approved data-retention/deletion policy.

81. Data Encryption

81.1 Data in Transit

Communication between services should use secure transport where applicable.

Examples:

Frontend → API

API → Database

API → ML Service

API → Storage

81.2 Data at Rest

Sensitive stored data should use appropriate storage/database protections.

81.3 Secret Management

Secrets should be stored in:

environment configuration

secret manager

deployment secret store

rather than source code.

81.4 Encryption Keys

Keys must not be committed to Git.

Key rotation should be possible where the deployment environment supports it.

82. Data Retention & Deletion

82.1 Retention Policy

The project must define how long each category of data is retained.

Example categories:

Raw recordings

Processed recordings

Features

Predictions

Reports

Logs

Participant metadata

82.2 Deletion

Deletion must be deliberate and auditable.

82.3 Cascading Deletion

The implementation must carefully handle dependencies.

Deleting a participant may affect:

sessions

trials

recordings

features

predictions

reports

Do not implement destructive cascading blindly.

82.4 Research Preservation

If records must be retained for academic evaluation, the system should archive them instead of deleting them immediately.

Part XIII — Testing Strategy

83. Testing Architecture

83.1 Testing Layers

MOSAIC should use:

Unit Tests

↓

Integration Tests

↓

Component Tests

↓

System Tests

↓

End-to-End Tests

↓

Model Evaluation

↓

Hardware Validation

83.2 Testing Objectives

Testing must verify:

- correctness;

- reliability;

- data integrity;

- model pipeline integrity;

- device connectivity;

- API behavior;

- UI behavior;

- synchronization;

- failure recovery.

84. Unit Testing

84.1 Backend

Test:

- validation;

- service functions;

- database operations;

- state transitions;

- feature transformations.

84.2 Frontend

Test:

- components;

- state transitions;

- validation;

- formatting;

- error states.

84.3 ML

Test:

- preprocessing;

- feature extraction;

- feature ordering;

- normalization;

- model input generation.

84.4 Example

Input

↓

Preprocessor

↓

Expected feature vector

The expected output should be deterministic for controlled test data.

85. Integration Testing

85.1 Purpose

Verify that components work correctly together.

85.2 Important Integrations

Frontend → API

API → Database

API → ML service

API → Storage

Worker → Database

Worker → ML service

Device → Device adapter

85.3 Example

Start Trial

↓

Create Trial

↓

Start Recording

↓

Store Recording

↓

Extract Features

↓

Run Model

↓

Store Prediction

Every transition should be tested.

86. End-to-End Testing

86.1 Full Scenario

A complete E2E test should simulate:

Login

↓

Create Experiment

↓

Register Test Participant

↓

Configure Questions

↓

Connect Test Devices

↓

Start Session

↓

Run Trial

↓

Capture Modalities

↓

Process Data

↓

Generate Prediction

↓

Complete Session

↓

Generate Report

86.2 E2E Test Data

Use synthetic or specifically approved test data.

Do not use real participant recordings unnecessarily.

86.3 E2E Success Criteria

The test should verify:

- no data loss;

- correct trial association;

- correct feature association;

- correct model version;

- prediction generated;

- report generated.

87. Hardware Integration Testing

87.1 Physiological Sensor

Test:

device detection

connection

signal acquisition

sampling

disconnect

reconnect

signal quality

87.2 Power Validation

For the hardware architecture, test the actual selected ESP32-C3 board and power circuit rather than assuming all "C3 Super Mini" boards have identical pin/power behavior.

Verify:

battery voltage

TP4056 output

regulated supply, if used

ESP32 operating voltage

current consumption

charging behavior

87.3 Sensor Integration

Verify:

MAX30102

SDA

SCL

GND

3.3V

against the exact board schematic/datasheet being used.

87.4 Microphone

Test:

device detection

sample rate

recording

noise floor

clipping

disconnect

87.5 Camera

Test:

camera detection

resolution

FPS

lighting

face detection

frame drops

88. Hardware Failure Testing

88.1 Sensor Disconnect

Simulate:

sensor connected

↓

sensor disconnected

Expected behavior:

warning displayed

recording state preserved

error logged

reconnection supported

88.2 Power Interruption

Test what happens when power is interrupted.

88.3 Communication Failure

Simulate lost communication between:

ESP32

computer

backend

88.4 Recovery

The system should recover gracefully wherever technically possible.

89. Signal Quality Testing

89.1 Purpose

Poor signal quality should not automatically become a model prediction.

89.2 Quality Pipeline

Raw Signal

↓

Quality Assessment

↓

GOOD ─────→ Feature Extraction

│

WARNING ──→ Feature Extraction + Flag

│

POOR ─────→ Reject / Retry

89.3 Physiological Quality

Evaluate:

signal continuity

noise

motion artifacts

sensor contact

missing samples

89.4 Audio Quality

Evaluate:

noise

clipping

silence

speech detectability

SNR

89.5 Video Quality

Evaluate:

blur

lighting

face visibility

occlusion

frame drops

90. Data Pipeline Testing

90.1 Pipeline

Raw Data

↓

Cleaning

↓

Segmentation

↓

Feature Extraction

↓

Validation

↓

Dataset

90.2 Schema Tests

Verify:

- required columns exist;

- correct types;

- no unexpected schema changes;

- feature order matches model expectations.

90.3 Missing Data

Test:

no audio

no video

no physiological signal

partial trial

90.4 Duplicate Data

Detect duplicate:

trial_id

recording_id

feature_set_id

where uniqueness is required.

91. ML Pipeline Validation

91.1 Reproducibility

Training should record:

dataset version

random seed

feature version

preprocessing version

model configuration

software version

91.2 Train/Validation/Test Separation

Never evaluate the final model on data used for training.

91.3 Participant-Level Splitting

If multiple trials belong to the same participant:

Participant P001

↓

ALL trials

↓

same split

This prevents participant leakage.

91.4 Class Distribution

Before training, report:

truthful samples

deceptive samples

participant counts

trial counts

92. Model Evaluation

92.1 Required Metrics

At minimum:

Accuracy

Precision

Recall

F1-score

ROC-AUC

92.2 Confusion Matrix

Store:

True Positive

True Negative

False Positive

False Negative

92.3 Modality Evaluation

Evaluate separately:

Physiological

Audio

Vision

Fusion

92.4 Cross-Validation

Where dataset size permits, use an appropriate participant-level validation strategy.

92.5 Confidence Intervals

For the final academic evaluation, confidence intervals or variability estimates should be reported where practical.

93. Multimodal Fusion Validation

93.1 Purpose

Verify whether combining modalities provides useful performance compared with individual models.

93.2 Comparison

Physiology

│

Audio ─┼─→ Individual Models

│

Vision

│

↓

Fusion Model

93.3 Fusion Tests

Compare:

Physiology only

Audio only

Vision only

Audio + Vision

Physiology + Audio

Physiology + Vision

All modalities

where supported by available data.

93.4 Missing-Modality Testing

Test:

All available

Audio missing

Vision missing

Physiology missing

The system should clearly indicate degraded modality availability.

94. Ablation Testing

94.1 Purpose

Determine whether each modality contributes meaningful information.

94.2 Method

Train/evaluate:

Model A = Physiology

Model B = Audio

Model C = Vision

Model D = Physiology + Audio

Model E = Physiology + Vision

Model F = Audio + Vision

Model G = All

94.3 Reporting

Report:

accuracy

precision

recall

F1

ROC-AUC

for each configuration.

94.4 Interpretation

Do not automatically assume that adding a modality improves performance.

If performance decreases, report the result honestly and investigate why.

95. Error Analysis

95.1 Purpose

Aggregate metrics alone are insufficient.

The system should identify where predictions fail.

95.2 Error Categories

Possible categories:

False Positive

False Negative

Poor Signal

Audio Noise

Face Occlusion

Missing Modality

Incorrect Ground Truth

Data Synchronization Problem

95.3 Error Review

For each important error, allow researchers to inspect relevant metadata and quality information subject to access controls.

95.4 Common Patterns

Look for patterns such as:

high noise → false positives

poor lighting → vision failures

motion artifacts → physiological failures

These should be treated as hypotheses to investigate, not automatically assumed causal relationships.

96. Performance Testing

96.1 API Performance

Measure:

request latency

throughput

error rate

96.2 Processing Performance

Measure:

feature extraction time

model inference time

report generation time

96.3 Real-Time Requirement

Define a target processing latency appropriate to the prototype.

Example:

Signal Window

↓

Feature Extraction

↓

Inference

↓

UI Update

must complete within the chosen real-time threshold.

The exact threshold should be configurable rather than arbitrarily hard-coded.

96.4 Load Testing

Test:

multiple sessions

multiple simultaneous API requests

multiple processing jobs

97. CI/CD Pipeline

97.1 Purpose

Every code change should pass automated validation before integration.

97.2 Pipeline

Git Push

↓

Lint

↓

Unit Tests

↓

Integration Tests

↓

Build

↓

Security Checks

↓

Deploy/Test

97.3 Frontend Checks

Run:

format

lint

unit tests

build

97.4 Backend Checks

Run:

format

lint

type checking

unit tests

integration tests

build

97.5 ML Checks

Run lightweight tests for:

preprocessing

feature schema

model loading

inference

Do not retrain large models on every commit unless specifically required.

98. Git & Branching Strategy

98.1 Branch Structure

Recommended:

main

develop

feature/*

fix/*

experiment/*

98.2 Feature Branches

Example:

feature/audio-processing

feature/vision-processing

feature/device-integration

feature/fusion-model

feature/evaluation-dashboard

98.3 Pull Requests

Every PR should include:

purpose

changes

testing performed

known limitations

screenshots where relevant

98.4 Scope Control

A PR should remain focused.

Do not combine:

feature implementation

unrelated refactoring

mass formatting

dependency changes

unless necessary.

98.5 Commit Strategy

Prefer meaningful commits:

feat: add audio feature extraction

feat: add trial processing API

fix: handle missing sensor data

test: add fusion inference tests

99. API Contract & Versioning

99.1 API Design

All API endpoints must have documented:

method

path

authentication

request schema

response schema

errors

status codes

99.2 Versioning

Use a versioned API namespace, for example:

/api/v1/

99.3 Example Resource

GET /api/v1/experiments

GET /api/v1/experiments/:id

POST /api/v1/experiments

PATCH /api/v1/experiments/:id

99.4 Prediction Endpoint

Conceptually:

POST /api/v1/predictions

Request:

{

"trial_id": "TRIAL001",

"model_version": "fusion_v1"

}

Response should identify:

prediction

probability

confidence

model_version

processing_status

99.5 Error Contract

Use a consistent structure.

Example:

{

"error": {

"code": "INVALID_TRIAL",

"message": "The specified trial is not available for processing."

}

}

99.6 Backward Compatibility

Changes to APIs should not unexpectedly break existing clients.

Breaking changes should result in a new API version when appropriate.

100. Deployment Verification & Release Checklist

100.1 Application Verification

Before release:

☐ Frontend builds successfully

☐ Backend builds successfully

☐ Database migrations succeed

☐ Authentication works

☐ Authorization works

☐ APIs respond correctly

☐ Error handling works

100.2 Hardware Verification

☐ Physiological sensor detected

☐ Signal quality verified

☐ Microphone detected

☐ Audio recording verified

☐ Camera detected

☐ Face detection verified

☐ Power system verified

☐ Disconnect/reconnect tested

100.3 ML Verification

☐ Model loads

☐ Feature schema matches

☐ Preprocessing version matches

☐ Inference succeeds

☐ Prediction is stored

☐ Model version recorded

100.4 Data Verification

☐ Trial IDs unique

☐ Session relationships valid

☐ Recordings associated correctly

☐ No accidental participant leakage

☐ Dataset version recorded

☐ Ground truth available for evaluation

100.5 Security Verification

☐ No secrets committed

☐ Authentication verified

☐ Authorization verified

☐ File uploads validated

☐ Sensitive data protected

☐ Logs do not expose unnecessary personal information

100.6 Release Verification

The final release should have:

application version

API version

database version

dataset version

feature version

model version

recorded together.

Implementation Principle for Sections 76–100

The entire implementation should preserve this fundamental MOSAIC pipeline:

MOSAIC

│

▼

┌────────────────┐

│ Experiment     │

│ Configuration  │

└───────┬────────┘

▼

┌────────────────┐

│ Participant /  │

│ Session        │

└───────┬────────┘

▼

┌────────────────┐

│ Trial          │

└───────┬────────┘

▼

┌──────────────┼──────────────┐

▼              ▼              ▼

Physiology        Audio          Vision

│              │              │

▼              ▼              ▼

Preprocess       Preprocess     Preprocess

│              │              │

▼              ▼              ▼

Features         Features       Features

│              │              │

└──────────────┼──────────────┘

▼

┌────────────────┐

│ Multimodal     │

│ Fusion         │

└───────┬────────┘

▼

┌────────────────┐

│ Prediction     │

└───────┬────────┘

▼

┌────────────────┐

│ Evaluation     │

└───────┬────────┘

▼

┌────────────────┐

│ Reports        │

└────────────────┘

This also keeps the PRD → implementation → Codex/Antigravity workflow clean: the PRD defines what MOSAIC must do, while this implementation document defines how the engineering team should build and validate it.

MOSAIC imp.docx

Document

give .md of this

Done.

Download the MOSAIC Implementation Document — Sections 76–100 (.md)

MOSAIC_Implementation_Document_Sections_76-100.mdDocumentOpen file

MOSAIC — Implementation & Technical Design Document

Continuing with Sections 51–75 of the 123-section implementation document.

Part IX — Model Serving, Real-Time Processing & Synchronization

51. Model Serving Architecture

51.1 Purpose

The model-serving layer exposes trained MOSAIC models to the application without coupling the UI directly to model files.

Frontend

↓

Backend API

↓

Prediction Service

↓

Model Serving Layer

↓

Loaded Model

↓

Prediction

51.2 Model Loading

Models should be loaded once when the inference service starts whenever practical.

Avoid:

Request

↓

Load model

↓

Predict

↓

Unload model

Prefer:

Application Startup

↓

Load model

↓

Keep model available

↓

Multiple predictions

51.3 Model Health

The serving layer should expose health information such as:

model_loaded

model_version

feature_version

preprocessing_version

last_loaded

51.4 Model Compatibility

Before inference, verify:

feature schema

feature version

model version

preprocessing version

A model trained using one feature schema must not silently receive an incompatible schema.

51.5 Inference Request

Conceptually:

{

"trial_id": "TRIAL001",

"model_version": "fusion_v1",

"features": {}

}

51.6 Inference Response

{

"prediction": "...",

"probability": 0.78,

"confidence": 0.74,

"model_version": "fusion_v1"

}

51.7 Batch Inference

The system should support batch inference for offline evaluation.

Dataset

↓

Batch Processor

↓

Model

↓

Predictions

52. Real-Time Processing Architecture

52.1 Purpose

MOSAIC should support processing during an active experiment rather than requiring the complete dataset before showing system status.

52.2 Real-Time Flow

Sensor Streams

↓

Streaming Layer

↓

Buffer

↓

Window Processor

↓

Feature Extraction

↓

Model Inference

↓

Prediction State

↓

Dashboard

52.3 Processing Windows

Signals should be processed in configurable windows.

Example configuration:

window_size_seconds

window_overlap_seconds

minimum_samples

These values must be configurable rather than hard-coded.

52.4 Latency

Track:

ingestion_latency

processing_latency

feature_extraction_latency

inference_latency

total_prediction_latency

52.5 Real-Time Status

The UI should be able to display:

RECORDING

PROCESSING

WAITING

READY

ERROR

52.6 Real-Time Failure

If real-time processing fails:

recording continues

↓

data preserved

↓

processing retried

where safe.

53. Multimodal Synchronization

53.1 Purpose

Audio, video, and physiological signals must correspond to the same experimental timeline.

53.2 Common Timeline

Every event should be associated with:

session_id

trial_id

timestamp

event_type

53.3 Synchronization Events

Examples:

BASELINE_START

BASELINE_END

QUESTION_SHOWN

RESPONSE_START

RESPONSE_END

AUDIO_START

AUDIO_END

VIDEO_START

VIDEO_END

PHYSIO_START

PHYSIO_END

53.4 Synchronization Strategy

Preferred logical approach:

Session Clock

│

┌────┼─────┐

↓    ↓     ↓

Audio Video Physiology

Each modality maps its local timestamps onto the common session timeline.

53.5 Clock Drift

The system should detect and report clock differences when multiple devices are involved.

53.6 Alignment

For each response:

Audio Window

Video Window

Physiological Window

must reference the same trial and response interval.

53.7 Synchronization Validation

Before fusion:

audio available?

video available?

physiology available?

timestamps valid?

windows aligned?

53.8 Synchronization Failure

If alignment cannot be trusted:

fusion_status = INVALID

rather than producing an apparently valid result.

54. Streaming Architecture

54.1 Purpose

The streaming subsystem transfers live sensor events between components.

54.2 Logical Structure

Device

↓

Device Adapter

↓

Stream Manager

↓

Event Queue

↓

Processors

54.3 Event Structure

Each event should contain:

event_id

session_id

trial_id

device_id

modality

timestamp

sequence_number

payload

quality

54.4 Sequence Numbers

Sequence numbers help detect:

- missing packets;

- duplicate packets;

- out-of-order packets.

54.5 Backpressure

If processing becomes slower than ingestion, the system must have a defined strategy:

buffer

throttle

drop non-critical intermediate frames

or switch to offline processing

Raw experimental data should not be silently discarded when preservation is required.

54.6 Event Ordering

Processors should not assume that network arrival order equals sensor timestamp order.

55. Background Worker Architecture

55.1 Purpose

Long-running operations should be handled asynchronously.

Examples:

feature extraction

model inference

batch processing

evaluation

report generation

55.2 Queue Architecture

API

↓

Job Queue

↓

Worker

↓

Processing

↓

Result Storage

55.3 Job Structure

Each job should contain:

job_id

job_type

resource_id

priority

created_at

status

attempt_count

55.4 Job States

QUEUED

RUNNING

COMPLETED

FAILED

CANCELLED

55.5 Retry Policy

Transient failures may be retried.

Permanent validation failures should not be endlessly retried.

55.6 Idempotency

Workers must avoid duplicate processing when the same job is delivered more than once.

Part X — Storage & Database Architecture

56. Storage Architecture

56.1 Storage Categories

MOSAIC should separate:

Relational Metadata

Raw Files

Processed Files

Feature Data

Model Artifacts

Reports

Logs

56.2 Relational Database

Use the relational database for:

participants

experiments

sessions

trials

questions

devices

predictions

evaluations

56.3 Object/File Storage

Large files should not be stored directly inside normal relational database rows.

Examples:

audio recordings

video recordings

raw sensor recordings

generated reports

model artifacts

56.4 Storage Metadata

Every stored artifact should have:

artifact_id

trial_id

modality

file_type

file_size

storage_location

checksum

created_at

56.5 Checksums

Checksums can verify that stored recordings have not been unintentionally modified.

56.6 Storage Lifecycle

Possible lifecycle:

ACTIVE

ARCHIVED

DELETED

Deletion must respect the project's approved retention policy.

57. Database Design

57.1 Core Entities

Recommended entities:

User

Experiment

Participant

Question

Session

Trial

Device

Recording

FeatureSet

Prediction

Model

Evaluation

Report

AuditLog

57.2 Relationship Overview

Experiment

│

├── Participants

│

└── Sessions

│

└── Trials

│

├── Recordings

├── FeatureSets

└── Predictions

57.3 Experiment

Fields:

experiment_id

name

description

status

configuration

created_at

updated_at

57.4 Participant

Fields:

participant_id

experiment_id

external_reference

consent_status

created_at

updated_at

Avoid storing unnecessary personally identifying information.

57.5 Session

Fields:

session_id

experiment_id

participant_id

status

started_at

completed_at

baseline_status

57.6 Trial

Fields:

trial_id

session_id

question_id

sequence_number

status

started_at

completed_at

ground_truth

57.7 Recording

Fields:

recording_id

trial_id

modality

device_id

file_reference

duration

quality

created_at

57.8 FeatureSet

Fields:

feature_set_id

trial_id

modality

feature_version

feature_schema

created_at

57.9 Prediction

Fields:

prediction_id

trial_id

model_id

model_version

prediction

probability

confidence

created_at

58. Database Constraints & Integrity

58.1 Primary Keys

Every major entity must have a unique identifier.

58.2 Foreign Keys

Relationships must be enforced.

For example:

Trial.session_id

↓

Session.session_id

58.3 Unique Constraints

Potential examples:

experiment name/version combination

model version

dataset version

feature schema version

where appropriate.

58.4 State Constraints

Invalid states must be prevented.

Example:

COMPLETED trial

should not transition directly back to:

READY

without an explicit retry/reopen operation.

58.5 Transactions

Multi-step database updates that must remain consistent should execute within transactions.

58.6 Soft Deletion

For research records that should remain auditable, prefer archival/soft deletion rather than immediate physical deletion when the approved data policy requires retention.

59. File & Dataset Management

59.1 Dataset Versioning

Every curated dataset should have a version.

Example:

dataset_v1.0

dataset_v1.1

dataset_v2.0

59.2 Dataset Manifest

Each version should contain a manifest describing:

dataset_id

version

creation_date

record_count

participant_count

modalities

feature_schema

label schema

59.3 Dataset Splits

Store explicit split information.

TRAIN

VALIDATION

TEST

59.4 Leakage Prevention

Participant IDs must be considered when generating splits.

All trials belonging to one participant should remain in one split.

59.5 Raw vs Curated Dataset

Separate:

RAW DATA

↓

CLEANED DATA

↓

CURATED DATASET

↓

MODEL DATASET

59.6 Dataset Validation

Before training:

schema validation

missing-value analysis

class distribution

duplicate detection

participant overlap

outlier analysis

59.7 Dataset Lineage

Every model must be traceable to the dataset used to train it.

60. Database Migration & Versioning

60.1 Purpose

Database schema changes must be reproducible.

60.2 Migration Strategy

Use versioned migrations rather than manually changing production databases.

Example:

001_initial_schema

002_add_predictions

003_add_feature_versions

60.3 Migration Rules

Every migration should be:

- reviewed;

- tested;

- reversible where practical;

- applied consistently across environments.

60.4 Seed Data

Development environments may include controlled seed data.

Seed data must never be confused with real participant data.

60.5 Environment Separation

Maintain separate:

development

testing

staging

production

databases/configurations where applicable.

60.6 Backup

Database backups should be configured according to project requirements.

Backups should be periodically tested for restoration.

Part XI — Frontend, Real-Time UI & Application Architecture

61. Frontend Architecture

61.1 Purpose

The frontend provides the interface for:

- experiment configuration;

- participant/session setup;

- device monitoring;

- trial execution;

- live signal monitoring;

- predictions;

- evaluation;

- reports.

61.2 Recommended Structure

Frontend

│

├── Authentication

├── Dashboard

├── Experiments

├── Participants

├── Sessions

├── Trials

├── Devices

├── Live Monitoring

├── Predictions

├── Evaluations

└── Reports

61.3 Feature-Based Organization

Organize frontend code by feature rather than one giant component directory.

Example:

features/

experiments/

participants/

sessions/

trials/

devices/

predictions/

evaluations/

61.4 State Management

Separate:

UI state

server state

device state

experiment state

recording state

61.5 API Client

All API requests should go through a centralized client layer.

Avoid scattering raw HTTP calls throughout UI components.

62. Dashboard Architecture

62.1 Dashboard Purpose

The dashboard provides an overview of the current MOSAIC system.

62.2 Dashboard Sections

Potential cards:

Active Experiment

Current Session

Device Status

Trials Completed

Processing Status

Latest Predictions

Model Status

62.3 Device Status

Example:

Physiological Sensor   ● READY

Microphone             ● READY

Camera                 ● READY

62.4 Session Status

Display:

Participant

Session ID

Elapsed time

Current trial

Recording status

62.5 System Health

Show:

API status

database status

processing worker status

model service status

63. Experiment Configuration UI

63.1 Experiment Creation

The user should be able to define:

experiment name

description

modalities

question set

trial configuration

baseline duration

63.2 Modality Selection

Example:

☑ Physiological

☑ Audio

☑ Vision

☑ Multimodal Fusion

63.3 Question Configuration

Each question should support:

question text

question type

expected answer

ground-truth condition

sequence

Ground truth should only be entered/managed through the approved experimental protocol.

63.4 Configuration Validation

Before starting an experiment:

questions configured?

modalities available?

devices available?

model available?

required configuration present?

64. Participant & Session UI

64.1 Participant Registration

The UI should collect only approved information.

64.2 Consent Status

Display:

Consent: COMPLETED

or:

Consent: REQUIRED

A session should not begin where the approved protocol requires consent and it has not been completed.

64.3 Session Setup

Display:

Participant

Experiment

Devices

Question set

Baseline settings

64.4 Pre-Session Checklist

Example:

✓ Participant registered

✓ Consent confirmed

✓ Camera connected

✓ Microphone connected

✓ Physiological sensor connected

✓ Signal quality acceptable

✓ Models available

65. Live Trial Interface

65.1 Purpose

The trial interface is the central runtime screen.

65.2 Layout

Conceptually:

┌─────────────────────────────────────────┐

│ Trial Information                       │

├─────────────────────────────────────────┤

│ Question                                │

├───────────────────┬─────────────────────┤

│ Camera            │ Signal Monitoring   │

│                   │ HR / SpO₂ / Quality │

├───────────────────┴─────────────────────┤

│ Audio Status / Recording                │

├─────────────────────────────────────────┤

│ Trial Controls                          │

└─────────────────────────────────────────┘

65.3 Recording Indicator

The interface must clearly indicate whether recording is active.

65.4 Sensor Status

Display signal quality without overwhelming the operator.

65.5 Trial Controls

Potential actions:

Start

Pause

Complete

Retry

Cancel

Controls must respect trial state.

65.6 Safety Against Accidental Actions

Destructive actions should require confirmation.

66. Live Signal Visualization

66.1 Purpose

Researchers/operators need to determine whether data is usable.

66.2 Physiological Visualization

Potential displays:

Heart Rate

SpO₂

Pulse signal

Signal quality

66.3 Audio Visualization

Potential:

microphone connected

recording indicator

waveform

audio level

66.4 Vision Visualization

Potential:

face detected

face confidence

camera status

lighting quality

66.5 Quality Indicators

Use clear states:

GOOD

WARNING

POOR

UNAVAILABLE

67. Trial Results UI

67.1 Purpose

After a trial, show the processing and model results.

67.2 Modality Results

Display separately:

Physiological Result

Audio Result

Vision Result

Fusion Result

67.3 Input Availability

Clearly indicate:

Physiology ✓

Audio ✓

Vision ✕

67.4 Confidence

If displaying probability/confidence, clearly label what it represents.

For example:

Model probability

rather than presenting it as certainty.

67.5 Processing Details

Researchers should be able to inspect:

processing duration

feature version

model version

quality score

68. Evaluation Dashboard

68.1 Purpose

The evaluation dashboard allows researchers to compare model performance.

68.2 Metric Cards

Display:

Accuracy

Precision

Recall

F1

ROC-AUC

68.3 Confusion Matrix

Provide an interactive or clearly rendered confusion matrix.

68.4 Modality Comparison

Example:

Accuracy   F1   AUC

Physiology        ...      ...  ...

Audio             ...      ...  ...

Vision            ...      ...  ...

Fusion            ...      ...  ...

68.5 Ablation Results

Display the effect of removing each modality.

68.6 Dataset Information

Always display:

Dataset version

Participants

Trials

Class distribution

This prevents metrics from being interpreted without context.

69. Reports Architecture

69.1 Report Types

Potential reports:

Experiment Report

Session Report

Trial Report

Model Evaluation Report

Dataset Quality Report

69.2 Report Generation

Data

↓

Report Service

↓

Template

↓

Generated Report

↓

Storage

69.3 Experiment Report

Include:

experiment metadata

participant count

trial count

modality availability

model results

evaluation results

limitations

69.4 Trial Report

Include:

trial metadata

recording quality

modality outputs

model outputs

processing status

69.5 Evaluation Report

Include:

dataset

model versions

metrics

confusion matrix

ROC-AUC

ablation

error analysis

69.6 Export Formats

Depending on implementation requirements:

PDF

CSV

JSON

70. Notifications & System Feedback

70.1 Purpose

The application needs clear feedback when operations succeed or fail.

70.2 Notification Categories

INFO

SUCCESS

WARNING

ERROR

70.3 Device Notifications

Examples:

Sensor disconnected

Camera unavailable

Microphone unavailable

Poor signal quality

70.4 Processing Notifications

Examples:

Processing started

Processing completed

Processing failed

Retry required

70.5 Model Notifications

Examples:

Model unavailable

Model version mismatch

Prediction unavailable

70.6 User-Friendly Errors

Avoid exposing technical exceptions such as:

NullPointerException

Connection refused

Stack trace

to normal users.

Instead:

"Unable to connect to the physiological sensor. Check the device connection and try again."

Detailed technical information should remain in logs.

71. Frontend Error Handling

71.1 API Errors

The frontend should translate known API error codes into meaningful messages.

71.2 Network Failure

The UI should distinguish:

network unavailable

server unavailable

authentication expired

request validation failed

71.3 Device Failure

Device errors should not crash the application.

71.4 Processing Failure

Display:

Processing failed

Reason: Audio quality below required threshold

Action: Retry processing

where the backend provides an appropriate reason.

71.5 Recovery

Whenever possible:

Error

↓

Recovery action

↓

Retry

instead of forcing the entire experiment to restart.

72. Accessibility & Usability

72.1 General Requirements

The interface should have:

- readable typography;

- clear contrast;

- consistent controls;

- keyboard accessibility where relevant;

- meaningful status indicators.

72.2 Color Independence

Do not communicate important status using color alone.

Bad:

red = error

green = ready

without text/icon.

Preferred:

● READY

⚠ WARNING

✕ ERROR

72.3 Responsive UI

The application should adapt to supported screen sizes.

72.4 Loading States

Every asynchronous operation should have an explicit loading state.

72.5 Empty States

Example:

No experiments found.

Create an experiment to begin.

73. Configuration Management

73.1 Environment Variables

Configuration such as:

DATABASE_URL

API_URL

MODEL_SERVICE_URL

STORAGE_PATH

QUEUE_URL

must not be hard-coded.

73.2 Configuration Files

Use environment-specific configuration where appropriate.

73.3 Secrets

Never commit:

passwords

API keys

private tokens

database credentials

to source control.

73.4 Model Configuration

Model paths and versions should be configurable.

73.5 Feature Configuration

Window sizes, thresholds and processing parameters should be configurable and versioned where they affect scientific results.

74. Deployment Architecture

74.1 Environment

Recommended architecture:

┌──────────────┐

│   Frontend   │

└──────┬───────┘

│

▼

┌──────────────┐

│  API Server  │

└──────┬───────┘

│

┌─────────────┼─────────────┐

▼             ▼             ▼

Database       Job Queue      ML Service

│             │             │

└─────────────┼─────────────┘

▼

Storage

74.2 Development Environment

Developers should be able to run the core system locally with documented setup instructions.

74.3 Testing Environment

Testing should use:

- synthetic/test participant data;

- mock devices;

- controlled recordings;

- test models.

Real participant information should not be unnecessarily copied into development environments.

74.4 Staging

Staging should resemble production architecture closely enough to identify deployment issues before release.

74.5 Production

Production should use:

- secure configuration;

- controlled access;

- monitoring;

- backups;

- versioned deployments.

74.6 Containerization

Where appropriate:

Frontend Container

Backend Container

Worker Container

ML Service Container

Database Container

Queue Container

74.7 Deployment Version

Every deployment should identify:

application_version

backend_version

frontend_version

model_version

database_schema_version

75. Infrastructure, Monitoring & Observability

75.1 Purpose

MOSAIC must be observable enough to diagnose failures across hardware, software and ML processing.

75.2 Application Logs

Record:

timestamp

service

request_id

operation

status

duration

error_code

75.3 Metrics

Monitor:

API latency

API error rate

processing latency

queue depth

worker failures

model inference latency

device disconnects

storage usage

75.4 Device Metrics

Track:

connection status

signal quality

packet loss

last received timestamp

75.5 ML Metrics

Track:

prediction count

prediction latency

model loading failures

feature validation failures

missing modality frequency

75.6 Health Checks

Services should expose health/readiness checks.

Example:

API       HEALTHY

Database  HEALTHY

Worker    HEALTHY

ML        HEALTHY

Storage   HEALTHY

75.7 Alert Conditions

Potential alerts:

high API error rate

worker queue growing continuously

ML service unavailable

database unavailable

sensor disconnect rate unusually high

storage nearly full

75.8 Auditability

Important system events should be traceable from:

Participant

↓

Session

↓

Trial

↓

Recording

↓

Features

↓

Model

↓

Prediction

↓

Evaluation

This chain is essential for debugging and for defending the technical methodology during the final-year-project evaluation.

Completed through Section 75 / 123.

The next block, 76–100, should cover the remaining implementation-critical areas: security, privacy/consent, data governance, testing strategy, hardware/software integration testing, ML validation, CI/CD, Git workflow, API contracts, performance testing, failure recovery, and deployment verification.

ywa

Yes. We'll continue with Sections 76–100 of the MOSAIC Implementation & Technical Design Document, keeping it implementation-focused and consistent with the PRD.